|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Week | Deadline | Responsible | Task | Description | Progress | Status |
| **BLOCK 2:** |  |  |  |  |  |  |
| This | Block’s | Tasks and | Activities will be | Defined in more details | At the end of block one after the intermediate progress | Check. |
| Week(1)1 |  |  |  |  |  |  |
|  |  |  | Website and database | Verify that everything works fine. Conduct the final User-Acceptance test. Make the last changes to the deliverables connected to the Website and Database. |  |  |
|  |  |  | Software | Develop the first final versions of the applications. Create report documents. And prepare the testing plan. |  |  |
|  |  |  | Hardware | Verify the choice of hardware with the client. |  |  |
| Week(1)2 |  |  |  |  |  |  |
|  |  |  | Software Integration | Integrate the software and the database locally. Test the functionality |  |  |
|  |  |  | Software testing | Conduct alpha and beta tests of the applications |  |  |
|  |  |  | Hardware | Prepare the hardware for the integration |  |  |
| Week(1)3 |  |  |  |  |  |  |
|  |  |  | Website | Determine the scope of demonstration for the presentation. Record the key functionality and prepare the report of the webiste’s usability. |  |  |
|  |  |  | Connect software and hardware | Integrate those two aspects and develop a stable system. Carry out tests. |  |  |
| Week(1)4 |  |  |  |  |  |  |
|  |  |  | Testing | Test the overall functionality of the system |  |  |
|  |  |  | Modifications | Modify the system’s parts and report the progress and changes. Record the versioning of the system |  |  |
|  |  |  | Application development | Finalize the applications and prepare the final inner tests. |  |  |
| Week(1)5 |  |  |  |  |  |  |
|  |  |  | System demonstration to the client | Prepare the documentation and overview of the system. Make a preview and conduct client-acceptance testing. |  |  |
|  |  |  | Final touch | Make sure everything works perfectly well and you we have reached the final release version. |  |  |
|  |  |  | Deployment | Prepare the system for deployment. |  |  |
|  |  |  | Progress | Make an overview of the progress and processes completed so far. |  |  |
| Week(1)6 | Exam | preparation | starts |  |  |  |
|  |  |  | Present the overview to the client | Explain the whole globally and make sure he is satisfied. |  |  |
|  |  |  | Prepare for the presentation | Organize the roles. Prepare the speeches, gather content and make demo versions of the key features. |  |  |
| Week(1)7  -Week(1)8 | Exam | weeks |  |  |  |  |
|  |  |  | Presentation | Conduct rehearsals of the presentation, practice the presenting skills and refine the content. |  |  |
| Week(1)9 | Presentation | week |  |  |  |  |
|  |  |  | Presentation | Give an outstanding performance and demonstration of the system. |  |  |
|  |  |  | Celebrate | Go to the bar and celebrate the success or drink away the despair and sorrow. |  |  |